## Slide 1: Blockchain-based Interbank Transaction System (BITS)
Faique Ahmad Khan
Abdul Moiez
Muhammad Babar

## Slide 2: Integration Management Knowledge Areas
Develop Project Charter:
Objective: Define the project, authorize it, and assign the project manager.
Activities:
Conduct a project kickoff meeting to introduce the BITS project and its objectives.
Define the project scope, goals, and deliverables.
Assign Faique Ahmed Khan as the project manager.
Develop Project Management Plan:
Objective: Create a comprehensive project management plan.
Activities:
Collaborate with stakeholders to define project requirements and constraints.
Develop a detailed project management plan outlining scope, schedule, cost, quality, communication, risk, and procurement.
Direct and Manage Project Work:
Objective: Execute the project management plan to achieve project objectives.
Activities:
Coordinate project team members in executing their assigned tasks.
Implement strategies to ensure efficient collaboration among team members.

## Slide 3: Integration Management Knowledge Areas(Cont.)
Monitor and Control Project Work:
Objective: Track, review, and regulate project progress and performance.
Activities:
Regularly monitor project activities to ensure alignment with the project management plan.
Implement control mechanisms to address deviations from the plan.
Perform Integrated Change Control:
Objective: Review, approve, and manage changes to project deliverables and documentation.
Activities:
Establish a change control board to evaluate and approve changes.
Document and communicate approved changes to relevant stakeholders.
Close Project or Phase:
Objective: Finalize all activities across all project management process groups to formally close the project or phase.
Activities:
• Conduct a project closure meeting to review project performance and achievements.
• Obtain formal acceptance of deliverables from stakeholders.

## Slide 4: Dependencies and Critical Path
Dependencies between project phases, such as System Design relying on Requirements Gathering completion, ensure a structured approach.
Project Initiation
Requirements Gathering
System Design
Development
Testing and Quality Assurance
Documentation
Deployment and Rollout

## Slide 5: Risk Management
Identification:
The project acknowledges potential risks, including non-cooperation from participating banks, regulatory hurdles, technical challenges in blockchain integration, and staff resistance to system changes.
Mitigation Strategies:
A robust risk management plan outlines strategies to mitigate identified risks. Continuous monitoring ensures timely identification and mitigation.

## Slide 6: Communication Management
Stakeholder Communication:
Effective communication channels are established to facilitate information flow among team members, stakeholders, and relevant authorities. Regular status meetings and updates ensure all stakeholders are well-informed.
Conflict Resolution:
In the event of conflicts, a conflict resolution mechanism is in place, ensuring disputes are addressed promptly and effectively to maintain project momentum.

## Slide 7: Quality Management
Quality Control:
Quality control measures are integrated throughout the project. Testing and validation activities are conducted at each phase to verify compliance with established quality standards.
Continuous Improvement:
A continuous improvement mindset is adopted to identify opportunities for enhancements. Regular feedback mechanisms and lessons learned sessions contribute to ongoing project refinement.

## Slide 8: Conclusion
In conclusion, this Project Management Plan provides a comprehensive roadmap for the successful development and implementation of BITS.
The integration of PMBOK knowledge areas ensures a structured and disciplined approach to project management, promoting transparency, effective communication, and risk mitigation.
The outlined strategies and methodologies, coupled with continuous monitoring and improvement, position BITS for success in revolutionizing interbank transactions.
As we embark on this journey, collaboration, adaptability, and a commitment to quality will be the cornerstones of our approach, ultimately leading to the realization of a secure, transparent, and efficient interbank transaction system.

## Slide 9: Next Steps
Development of Mobile App.
Completion of all the smart contracts.
User Testing of the App.
Deployment of Project.

## Slide 10: Thank You
Open for Questions